Pathway-Powered Agentic Gateway

Project Execution Guide

Version 1 — Final Team Structure & Implementation Responsibilities

Prepared for the engineering team  ·  Coding phase begins August 15, 2026

Team: Dinesh · Jyothi Kiran · Koushik · Sayan · Harshit

# 1. Project Overview

The Pathway-Powered Agentic Gateway is a provider-agnostic AI orchestration gateway that sits between client applications and LLM providers. It manages everything that happens around an AI agent's reasoning process: capturing conversation and tool-call activity as a real-time, ordered event stream, and running an independent asynchronous watchdog that monitors that stream for loops, repeated tool calls, timeouts, and other workflow anomalies — without blocking the main request path.

Most agent frameworks work well in small demos but struggle once real usage begins: state gets lost or corrupted under concurrency, agents loop and waste time and money, and a single crash forces a full restart. This project treats agent activity as a continuous, recorded event stream rather than something held only in memory, turning a fragile demo pattern into something closer to a reliable service.

This is an AI orchestration gateway, not primarily a multi-agent system. Version 1 intentionally runs a single agent through the gateway. The core flow is:

Client → Gateway → AI Provider / Tool Execution → Event Stream → Watchdog / Monitoring

The watchdog observes the event stream independently of this flow. Multi-agent orchestration is a Version 2 extension — it is not part of the Version 1 architecture, and the project should not be described as a multi-agent system simply because it contains multiple subsystems.

# 2. Version 1 Scope

Version 1 is the smallest complete version that proves the core idea: agent activity captured as a reliable, real-time event stream, with a separate watchdog observing that stream and flagging problems without interfering with the main flow. This scope is unchanged from the original plan.

## Included in Version 1

- Core gateway routing requests between the client application, the AI provider, and the rest of the system.

- A provider abstraction layer, wired to one live AI provider.

- A real-time, Pathway-based event stream recording every user message, agent thought, tool call, and response.

- A tool execution engine and basic orchestration layer carrying a request through to a tool call and back.

- A complete watchdog: loop detection, repeated tool-call detection, and timeout detection, reading the event stream independently.

- A functioning single-agent chat client exercising the gateway with real tool calls.

- A dashboard showing event throughput, request latency, and watchdog alerts.

- An end-to-end demonstration: normal operation → a watchdog alert firing → recovery after restart.

## Explicitly excluded from Version 1

- More than one live AI provider.

- Multi-agent workflows.

- Repeatable, structured chaos testing.

- A polished, feature-rich dashboard — clarity over visual polish.

- Deployment automation and containerized packaging.

- Support for large numbers of simultaneous users.

# 3. Version 2 (Future Extensions)

Version 2 extends the working Version 1 core toward the fuller vision — depth and robustness, not a change in direction.

- Multiple, interchangeable AI providers with dynamic routing.

- Multi-agent workflows, extending the single-agent orchestration layer.

- Checkpoint-based recovery, resuming an in-progress task from its last successful step.

- Structured, repeatable chaos testing across the whole system.

- Horizontal scalability work as concurrent usage grows.

- Advanced telemetry, including a visual state-graph view and richer alert history.

- Containerized, single-command deployment — owned jointly by Sayan and Harshit once Version 1 stabilizes, as a shared future responsibility.

Nothing built in Version 1 needs to be discarded for Version 2; every addition builds on the same event stream, watchdog, and orchestration pattern already in place.

# 4. Team Structure

The team is five members: three on AI / AI infrastructure, and two on the web/full-stack side.

- AI / AI Infrastructure: Dinesh, Jyothi Kiran, Koushik

- Web / Full-Stack: Sayan, Harshit

Each person owns one complete, independently developable area and contributes production code toward it. No one is assigned documentation-only work. Responsibilities are designed to have minimal overlap but clear, well-defined integration points.

## Splitting the web/full-stack workstream

With two people on the web/full-stack side, the work is not split as “frontend vs. backend.” Instead, Sayan and Harshit each own an independently meaningful, end-to-end workstream, and both contribute real backend logic as well as integration work:

- Sayan owns the Web/API Platform & Gateway Interface — the REST/WebSocket service layer that exposes the gateway to client applications, primarily in Node.js/TypeScript.

- Harshit owns the Frontend, Dashboard & Monitoring Platform — the chat client and dashboard UI, plus a backend telemetry/alert-aggregation service (in Java, if that is his chosen stack) that consumes watchdog events for the dashboard.

This gives Harshit a genuine, independently owned backend component, not just UI work, and gives Sayan full ownership of the API/service layer. Both integrate through clean REST APIs and shared contracts defined jointly with Dinesh. Java is scoped to Harshit's telemetry service only — it is not introduced into the core AI infrastructure, and TypeScript is not forced across the whole project purely for consistency.

# 5. Technology Overview

- Python — AI infrastructure, watchdog, provider/tool execution (Dinesh, Jyothi Kiran, Koushik).

- Node.js + TypeScript — gateway-facing API/WebSocket services (Sayan).

- Java — Harshit's independently owned telemetry/alert-aggregation service, if he chooses Java for it.

- A modern frontend framework (e.g. React) — chat client and dashboard UI (Harshit).

- Pathway — the real-time event-streaming/state backbone.

- WebSockets — real-time streaming and monitoring, server- and client-side.

- Docker/Docker Compose — later integration and deployment (Version 2).

- Redis — only if a concrete need arises; not added by default.

- Prometheus/Grafana — telemetry and observability, where it adds real value.

# 6. Team Responsibilities

| Member | Primary Ownership | Responsibilities | Technologies / Interfaces | V1 Deliverable |
| --- | --- | --- | --- | --- |
| Dinesh | Architecture, Pathway Integration & Orchestration | - Overall system architecture and integration contracts between subsystems - Pathway integration, event schema design, and state management - Core orchestration logic (single-agent flow for V1) - Critical AI-infrastructure implementation (not just design) - Cross-module integration, PR/code reviews, technical debugging - Owns final end-to-end integration | Python, Pathway, asyncio, WebSockets. Interfaces with all four teammates on contracts. | Working gateway core with event schema, orchestration, and E2E integration |
| Jyothi Kiran | AI Subsystem: Provider Abstraction & Tool Execution | - Provider abstraction layer and LLM integration - Tool execution engine and async execution - Provider configuration layer - Tests and benchmarks for the subsystem | Python, asyncio, LLM provider SDKs. Interfaces with Dinesh on gateway contracts and Koushik on event emission. | Working, provider-agnostic tool execution engine wired to one live provider |
| Koushik | AI Subsystem: Watchdog & Anomaly Detection | - Event stream analysis (independent consumer) - Loop detection and repeated tool-call detection - Timeout detection and workflow anomaly detection - Watchdog alert generation - Evaluation, benchmarking, and testing of watchdog behavior | Python, async event processing, testing frameworks. Consumes Dinesh's event stream; feeds alerts to Harshit's dashboard. | Working watchdog reliably detecting loops, repeats, and timeouts, validated with benchmarks |
| Sayan | Web/API Platform & Gateway Interface | - REST API layer exposed to the client application - API contracts and request/response schemas (defined with Dinesh) - WebSocket gateway service for real-time client communication - Backend integration between the API layer and the AI gateway core - API validation, error handling, and API documentation - Integration tests for the API layer | Node.js, TypeScript. Interfaces with Dinesh on gateway contracts and Harshit on API consumption. | Working REST/WebSocket API layer connecting the client and dashboard to the gateway core |
| Harshit | Frontend, Dashboard & Monitoring Platform | - Client-facing chat interface - Dashboard UI: event throughput, request latency, watchdog alerts - Real-time telemetry visualization via WebSocket client - An independently owned telemetry/alert-aggregation service consuming watchdog events (Java, if chosen) - Integration with Sayan's REST/WebSocket APIs - UI testing | A frontend framework (e.g. React), WebSocket client, Java (telemetry service). Interfaces with Sayan on API contracts and Koushik on alert data. | Working chat client, dashboard, and telemetry-aggregation service showing live system state and alerts |

# 7. Integration Model

How the five members work together, integrating through defined APIs and events rather than direct coupling:

- Dinesh defines the shared event schema and service contracts that everyone else builds against.

- Jyothi Kiran builds provider and tool execution against those contracts.

- Koushik consumes the event stream independently for watchdog analysis — no direct coupling to the orchestration code.

- Sayan owns the API/service layer connecting client applications to the gateway core.

- Harshit owns the client/dashboard experience and its real-time integration, including the telemetry-aggregation service.

- All five integrate through clearly defined APIs and events rather than coupling internal implementations directly.

# 8. Version 1 Implementation Ownership Map

| Component | Primary Owner | Secondary / Integration Owner |
| --- | --- | --- |
| Client application (chat UI) | Harshit | Sayan (API integration) |
| REST API layer | Sayan | Dinesh (gateway interface) |
| WebSocket layer | Sayan (server) / Harshit (client) | — |
| Gateway core / orchestration | Dinesh | — |
| Provider abstraction | Jyothi Kiran | Dinesh |
| LLM integration | Jyothi Kiran | — |
| Tool execution engine | Jyothi Kiran | Dinesh |
| Pathway event stream | Dinesh | Koushik (consumer) |
| Event schema | Dinesh | All (shared contract) |
| Watchdog (loop/repeat/timeout detection) | Koushik | — |
| Alert system | Koushik | Harshit (visualization) |
| Telemetry/alert-aggregation service | Harshit | Koushik (data source) |
| Dashboard | Harshit | Sayan (data via API) |
| End-to-end integration | Dinesh | Sayan & Harshit |
| Testing (module-level) | Each component owner | Dinesh (E2E tests) |

# 9. Integration Dependency Flow

Suggested build order — several steps can proceed in parallel once contracts are agreed (e.g. steps 3, 4, and 6 once steps 1–2 are settled):

- Define the event schema and service/API contracts (Dinesh, with Sayan and Koushik).

- Establish gateway/API interfaces between Dinesh's core and Sayan's API layer.

- Implement provider abstraction and basic tool execution (Jyothi Kiran).

- Implement Pathway event ingestion (Dinesh).

- Implement watchdog consumption and anomaly detection against the event stream (Koushik).

- Implement the REST/WebSocket API layer and integrate with the gateway core (Sayan).

- Build the chat client and dashboard against Sayan's API; build the Java telemetry service consuming watchdog alerts (Harshit).

- Integrate telemetry end to end (Harshit, with Koushik and Sayan).

- Run end-to-end tests across all subsystems (Dinesh, with Sayan and Harshit).

- Demonstrate normal execution → anomaly → recovery.

# 10. Learning Roadmap

| Member | Concepts to Study | Technologies | Outcome After V1 |
| --- | --- | --- | --- |
| Dinesh | Async programming, stream processing, orchestration patterns, state management | Pathway, Python asyncio, WebSockets | Can explain and defend the full architecture; built the hardest single component end to end |
| Jyothi Kiran | Provider abstraction patterns, async execution, tool-calling protocols | Python asyncio, LLM provider SDKs | Owns a working, provider-agnostic tool execution engine |
| Koushik | Watchdog algorithms, event analysis, workflow monitoring, benchmarking, testing | Python, async event processing, testing frameworks | Owns a working watchdog validated with benchmarks |
| Sayan | REST/WebSocket API design, schema/contract design, async service patterns | Node.js, TypeScript, an API framework (e.g. Express/Fastify), OpenAPI | Owns a working API/gateway-interface layer end to end |
| Harshit | Real-time UI patterns, WebSocket client integration, dashboard/data visualization, basic backend service design | A frontend framework (e.g. React), WebSockets, Java (telemetry service) | Owns a working chat client, dashboard, and telemetry-aggregation service |

Scoped only to what's needed to start implementation on August 15 — deliberately excludes unrelated technologies.

# 11. Start Coding on August 15

What each member should be ready to do on Day 1 — what they own, what they need from others, and what to start building:

### Dinesh

- Start: draft and circulate the event schema and core service contracts.

- Needs from others: none to begin — this unblocks everyone else.

- First code: Pathway event ingestion skeleton and orchestration scaffold.

### Jyothi Kiran

- Start: provider abstraction interface and the first live provider integration.

- Needs from others: Dinesh's event schema for how tool calls/results are logged.

- First code: provider client wrapper and a basic tool-execution call path.

### Koushik

- Start: watchdog scaffold that subscribes to the (initial) event stream.

- Needs from others: Dinesh's event schema; sample events to test against.

- First code: loop-detection logic against replayed/sample events.

### Sayan

- Start: draft the REST/WebSocket API contract with Dinesh.

- Needs from others: Dinesh's gateway interface; Harshit's expected API consumption patterns.

- First code: API service scaffold (Node.js/TypeScript) with a first endpoint wired to the gateway core.

### Harshit

- Start: chat client and dashboard scaffolding; telemetry-service design.

- Needs from others: Sayan's API contract; Koushik's alert format.

- First code: chat UI shell calling Sayan's first API endpoint, and a minimal telemetry service consuming a sample alert.

# 12. Expected Deliverables

- A working local deployment of the gateway, event stream, watchdog, client application, and dashboard, runnable with a single command.

- A clean, version-controlled GitHub repository containing the full codebase.

- Basic setup documentation so a new team member can run the project locally.

- A short demonstration showing normal operation, a watchdog alert firing, and recovery after a restart.

- A resume-ready project demonstrating real-time streaming infrastructure, independent anomaly monitoring, and a cleanly integrated multi-service web platform.

# 13. Closing Note

This guide reflects the final five-person team and the clarified web/full-stack split. The core project concept — a Pathway-powered, single-agent gateway with an independent watchdog — is unchanged from the original plan. Detailed technical design decisions beyond this guide should be worked out by the team together before implementation begins on August 15.